# Sprint Review and Sprint Retrospective i - Team Crab deliverable 1

- Features implemented

- User stories

- Project Description Outline

- Issues fixed

- Shared drive

- Implementation review

  - What went well in the implementation

  - What problems occurred

  - How problems were solved

- Changes made

- Plans for next sprint (What will be done for the next sprint)

- When we will get more information

- Deliverable 1

- Scrum Review

  - What went well?

- Github went well, pretty good with work quality

- Set up general systems

  - What could be improved?

- Doing things earlier, in more timely fashion

- Working as a group

- Be more active in chat

- Document sharing

  - What changes will be made to how we work for the next sprint?

- Meet more often, work in pairs

- Break down problems to give individuals tasks to do

Deliverable 1:

- Features implemented

- Environment Created

- Issues fixed

- Access to kanban board

- Implementation review

  - N/A

- Changes made

- N/A

- Plans for next sprint (What will be done for the next sprint)

Deliverable 2.

- Scrum Review

  - What went well?

- Tasks and other information was distributed properly.

- Communication was maintained to solve problems.

  - What changes will be made to how we work for the next sprint?

- Meet with all the members of group consistently

- Create and assign tasks during the initial sprint meeting more quickly.

_____________________________________________________________

# Sprint Review and Sprint Retrospective i - Team Crab deliverable 2

- Features implemented

  - Logging in should work now

- Issues fixed

  - Fixed shoddy UI mockup

  - Fixed clarity of user stories

- Implementation review

  - What went well in the implementation

    - Firebase Worked well

    - Class video on implementation was very helpful

  - What problems occurred

    - Just properly importing or exporting functions

  - How problems were solved

    - Just simple testing and revision

- Changes made

  - Added 4 UI mockups into SRC Doc

  - Added use case Diagram and descriptions

  - Followed the revision document but like actually this time.

- Plans for next sprint (What will be done for the next sprint)

  - Deliverable 3, revisions to deliverable 2 when applicable

- Sprint Retrospective

  - What went well?

    - The initial tasks created were faster and better

  - What could be improved?

    - Review and revise quality checking routine

    - Sprint review document can be done better

  - What will we commit to improve in the next Sprint?

    - Communication within the unit

    - Quality of the descriptions of issues

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| QC interactions | everybody | A different party than the creator of the task, when the task is submitted for QC |
| Kanban updates,promptness | Aidan | Nathan |

| Challenge | Potential ways to address the challenge |
| --- | --- |
| -Clarity of goals | -Set a goal of what to have before the work has begun so that expectations are clear and concise. |
| -Orginization | -Create an index or table of contents to easily find documents. |
| -Hard time breaking down and organizing the tasks, for problems that may span across documentation. | -We can spend more time before the sprint to individually take in whatever information we can take to the meeting. |

_____________________________________________________________

# Sprint Review and Sprint Retrospective i - Team Crab deliverable 3

- Features implemented

  - Attempted to build a log out

    - Trouble actively signing the user out, and resetting page

  - View Questions tab that opens makes visible a question screen

  - Started to open a text input box with a send button

    - Failed to start saving user input, and displaying on the click of send

  - Implemented Domain model

- Issues fixed

  - Fixed issues brought up in Architecture Design diagram

  - Fixed issues in the Use case Diagram documentation

- Implementation review

  - What went well in the implementation

    - The program wasn't having many problems as I was just building new code to navigate screens

    - The Domain model Diagram was implemented easily with good communication

  - What problems occurred

    - It has been a problem  to get the program to react to the user status actively updating upon clicking log out

    - Saving the messages from user input, and displaying them on the click of send is something that has been difficult.

    - There has been a problem with specification of the parts of documents that the issues focus on.

  - How problems were solved

    - Developmental practice, remembering some old concepts, learning new ones, and then learning to apply them

    - Reading feedback and reacting based on what is commented

- Changes made

  - Started Program updates(unfinished) and committed changes

    - Log out feature

    - Questions Tab, with text feature

  - Worked on Domain Model

- Plans for next sprint (What will be done for the next sprint)

  - Diversify tests

  - Develop more functionality

  - Develop tests

  - We will talk amongst our team about performance issues.

- Sprint Retrospective

  - What went well?

    - Reaction to comments and completion of revisions

  - What could be improved?

    - Procrastination on tasks

    - Working on prior planning to have the proper development tools

    - Assigning members to quality checking as well as to the issues

  - What will we commit to improve in the next Sprint?

    - We will try to assign more tasks at the start so that we have a visual representation of what to work on

      - Meet more often, work in pairs

      - Assign quality checking to specific users.